Project Design: Multiplayer Fire Emblem-Inspired Web Game

1. High-Level Overview

The game is a cooperative, turn-based tactical RPG where 2–8 players control a shared party of characters against AI-controlled enemies on grid-based maps. Maps are chained into campaigns with persistent character progression (levels, stats, inventory). A designated “DM/Host” starts maps and advances the campaign; initially maps are hardcoded JSON, later user-created via an in-app editor.

Core loop:

- Lobby → Character creation → Map start → Real-time turns (players act in any order, can pass) → Enemy AI phase → Win condition → Base Camp (shop & prep) → Next map.

All clients stay perfectly synchronized via WebSockets. Game logic (validation, enemy AI, stat calculations, level-ups) runs on the server to prevent cheating.

2. Tech Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | React 18 + Vite + TypeScript Tailwind CSS + shadcn/ui + Radix primitives Zustand (or Jotai) for local UI state Socket.io-client React Router v7 Framer Motion (animations) react-hot-toast | Fast dev experience, great DX, real-time updates, accessible UI components |
| Game Rendering | CSS Grid (8×8 to 16×16 maps) with grid-template-columns + absolute-positioned unit tokens (PNG/SVG sprites) Optional upgrade path: PixiJS v8 + @pixi/react for smoother animations later | Simple & performant enough for tactical grid; easy hit detection with pointer events |
| Backend | Node.js + NestJS (TypeScript) or Express + TypeScript Socket.io (rooms per game) Prisma + PostgreSQL Redis (optional, for active game sessions & rate limiting) | Type-safe, scalable, easy WebSocket integration, relational data for characters/inventories |
| Auth | JWT + httpOnly cookies (or Clerk/Supabase Auth if you want faster MVP) | Secure, works with WebSockets |
| Database | PostgreSQL (via Prisma) | Strong relations: User Characters Games Maps Inventory |
| Real-time | Socket.io (with Redis adapter for horizontal scaling) | Rooms, events (playerMoved, turnEnded, gameStateUpdated) |
| Assets | PNG sprite sheets (units, terrain, items) hosted on Cloudinary or static /public Map data as JSON (initially) | Fire-Emblem-style pixel art |
| Deployment | Frontend: Vercel Backend: Railway / Render / AWS DB: Neon / Supabase Postgres | Free tier friendly for development |
| Testing | Vitest + React Testing Library (unit) Playwright (E2E multiplayer simulation) | Critical for turn validation |

Data Models (Prisma schema sketch)

prisma

model User { id String @id ... games Game[] characters Character[] }

model Game {

id          String   @id @default(cuid())

hostId      String

status      GameStatus

currentMap  Int

players     Player[] // join table with character

mapData     Json     // or separate Map model for editor later

gameState   Json     // serialized full state for quick sync

}

model Character {

id           String

userId       String

gameId       String?

name         String

class        String

level        Int

exp          Int

stats        Json   // {str, mag, skl, spd, ...}

growthRates  Json

inventory    Item[]

// promotion, skills, etc.

}

3. User Stories – Incremental Development (MVP → Full)

Phase 0 – Foundation (1–2 weeks)

- As a guest, I can register/login.

- As a logged-in user, I can create a private game room and get a 6-character join code.

- As a player, I can join a room with the code and see connected players in real time.

Phase 1 – Character & Lobby (1 week)

- As a player in a room, I can create up to N characters (configurable per game) choosing name + base class.

- As host, I can start the campaign once all players have characters (or minimum players met).

Phase 2 – First Map (Hardcoded) (2–3 weeks)

- Render 2D grid with terrain tiles (colors + icons: grass, mountain, wall, house, chest…).

- Show player characters at starting positions; players click a tile from their starting pool to place their unit(s).

- Host clicks “Begin Map”.

- Real-time turn system:

  - “My Turn / Ally Turn / Enemy Turn” banner visible to all.

  - Click own unit → highlight movement range (BFS respecting terrain & movement type).

  - Click valid tile → move (server validates).

  - After move, show action menu: Attack / Heal / Trade / Wait.

  - All actions broadcast instantly; every client re-renders grid + unit stats.

- Enemy AI phase (simple: greedy attack highest threat, fallback to move toward objective).

- Win conditions: “Route” (defeat all enemies), “Defend X turns”, “Arrive” (any player reaches tile).

Phase 3 – Persistence & Progression (2 weeks)

- Characters keep level/exp/stats/inventory across maps.

- Level-up logic + growth rolls (server-side random but seeded for reproducibility).

- Promotion at level 20 (class → advanced class with new stats/growths/weapons).

- End-of-map → Base Camp screen (shop UI with gold earned from map).

Phase 4 – Polish & Multi-Map (1–2 weeks)

- Chain 3–5 hardcoded maps with different win conditions and starting positions.

- Pass turn button (allows any player to act next).

- Trade / item usage / chest & house interactions.

- Full game state saved in DB after every major action (so reconnecting players get current state).

Phase 5 – DM Tools & Future-Proofing

- In-app map editor (drag-and-drop terrain, place enemies, set win condition).

- Export/import map JSON.

4. Core Game Flow (Client  Server Events)

- joinGame(roomId) → server adds to Socket.io room.

- placeCharacter(characterId, startTile) → validated & broadcast.

- selectUnit(unitId) → server sends movement/attack ranges.

- moveUnit(unitId, targetTile) → path validation + animation trigger on all clients.

- performAction(payload) (attack/heal/trade) → server resolves combat (damage formulas, exp gain, item drops) → broadcasts new game state.

- When all players have acted or passed → endPlayerPhase() → server runs enemy phase → broadcasts updated state.

- Win condition met → mapComplete() → transition to Base Camp.

State Synchronization Strategy

- Authoritative server holds full game state (grid occupancy, unit stats, turn order, etc.).

- On any change → emit('gameStateUpdate', serializedState) to room.

- Clients use Zustand + useEffect on socket events to keep a useGameStore() mirror.

- Optimistic UI for movement (show ghost unit, rollback only on rare server rejection).

5. Ideas for Changes / Additional Features (Post-MVP)

Core Enhancements

- Fog of war / vision range (adds tension).

- Skill system with activation conditions (e.g., “Miracle”, “Vantage”).

- Weapon triangle + triangle advantage bonuses.

- Support / pair-up mechanics (classic Fire Emblem feel).

Multiplayer & Social

- In-game text chat + emoji reactions.

- Spectator mode (view-only socket room).

- “Quick Play” public lobbies with matchmaking.

- Campaign save slots per group (multiple ongoing stories).

DM / Content Creation

- Full map editor with preview mode.

- Community map sharing (moderated gallery).

- Procedural map generator for endless mode.

Quality of Life

- Undo last move (only during your turn, before committing action).

- Auto-save + reconnect resilience (server persists state every 10 s).

- Tutorial map + tooltips for new players.

- Sound effects & background music (Howler.js).

- Mobile-responsive (touch controls for phones).

Monetization / Longevity (optional)

- Cosmetic unit skins or UI themes.

- Seasonal events with special maps.

- Leaderboards for fastest campaign clears or highest arena scores.

Technical Future-Proofing

- Replace CSS Grid with PixiJS once maps > 12×12 or heavy animations needed.

- Add AI opponent for single-player practice mode (using minimax or simple ML later).

- Analytics (PostHog) to see drop-off points in tutorials or hard maps.

6. Potential Challenges & Mitigations

- Turn-order fairness: Allow “pass” and show a live “who still needs to act” list.

- Cheating: All combat/exp/movement on server; clients only receive results.

- Latency: Use optimistic updates + server reconciliation.

- Balance: Provide admin dashboard to tweak enemy stats or growth rates per campaign.

- Performance: Limit grid to ≤ 16×16; use memoized React components for each tile.

This design gives you a solid, production-ready foundation that starts small (hardcoded maps + basic turns) and scales cleanly to a full-featured Fire Emblem-style persistent campaign with map creation tools. You can begin coding Phase 0 today and have a playable first map within 4–6 weeks.

Let me know which phase or component you want to dive into first (e.g., full socket event spec, Prisma schema, grid component code, combat formula examples) and I’ll provide the detailed implementation next!